DOCUMENTATION

(Mobile Development)

(Group 2)

Members: Cruz, Elissa Mae C.						Section: 3.3BSIT

Fajardo, Anthonette Mae R.
      Galera, Aaron Gabrielle A.
      Leocadio, Micah Mae J.
      Llona, Rhene F.
      Morente, Mc Jayster A.
      Umpar, Aina A.

Stage 1: Draft Output

(November 12 - November 15)

| Tasks | Assign To: | Date (Assign) | Date (Finished) | Contributors |
| --- | --- | --- | --- | --- |
| Brainstorming | All Members | November 09 (Thursday - 10:00 AM) | November 09 (Thursday - 11:00 AM) | Cruz Galera Llona Umpar |
| Market Research | Galera Fajardo | November 12 (Sunday - 1:20 PM) | November 14 (Tuesday - 9:26 PM & 10:04 PM) | Fajardo Galera |
| Mind Mapping | Cruz Llona | November 12 (Sunday - 1:20 PM) | November 14 (Tuesday - 12:08 PM) | Cruz Llona |
| Concept Testing | Morente | November 12 (Sunday - 1:20 PM) | November 14 (Tuesday - 8:51 PM) | Morente |
| Requirements Gathering | Umpar | November 12 (Sunday - 1:20 PM) | November 14 (Tuesday - 5:17 PM) | Umpar |
| Development Strategy | Leocadio | November 12 (Sunday - 1:20 PM) | November 14 (Wednesday - 12:16A M) | Llona |

Note: If the name is highlighted, the member(s) didn't contribute to any task.

Creation Date (Draft): November 12, 2023 (10:00 AM)

Submitted in Google Class (Draft): November 15, 2023 (12:23 AM)

Suggest and Review by Prof. Perminola through Breakout Sessions and Email: November 15, 2023 (10:00 AM onwards)

2nd Step: Visual Table of Contents Diagram

(November 16 - November 23, 2023)

| Tasks | Assign To: | Date (Assign) | Date (Finished) | Contributors |
| --- | --- | --- | --- | --- |
| VTOC Diagram | All Members | November 16 | November 20 (Monday - 1:27 PM) | Cruz, Llona |

Submitted in Google Class: November 20, 2023 (1:30 PM)

Stage 2: UI/UX design

(November 18 - November 28, 2023)

| Tasks | Date (Finished) | Contributors |
| --- | --- | --- |
| Wireframe | November 28, 2023 | Umpar, Galera |
| Mockup | November 28, 2023 | Cruz & Llona |
| Prototype | November 28, 2023 | Morente, Fajardo, Leocadio |

Progress of Application

Features (1): Welcome Page

Features (2): Sign In Panel

Features (3): Sign Up Panel

Features (4): Profile

Features (5): Profile Edit



















Features (6): Home














Features (7): Notification

Features (8): Schedule














Feature (9): Saved

Features (10): View Point















Feature (11): View Point (Ingredient)